IzyBrd

Weekly Progress Report and Scope Through August  |  July 2, 2026  |  Maria Silva

# Summary

Following the successful demo, this cycle focused on turning the prototype into a production-quality, multi-user product. The social and trust layers (comments, notifications, seller reviews) are live on the real backend, the app is deployed to a shareable web link that stakeholders can try on their own devices, and the flagship product-vision features shipped ahead of schedule: the virtual wardrobe with AI-powered garment scanning, and video listings.

# Completed This Week

- Seller reviews and ratings - buyers rate sellers 1-5 stars after each purchase. Real averages now show on seller profiles and listings, replacing placeholder ratings; profiles include a Reviews tab.

- Profile editing with photo avatars - users edit their name, handle, college, bio, and city, and upload a real profile photo.

- Desktop-ready layout - every screen now presents as a centered, phone-format column on laptop browsers, so the shared link looks clean for reviewers on any device.

- My Wardrobe (v1) - photograph the clothes you own with the camera into a private virtual closet. Tapping "Flip it" on a wardrobe item opens the listing form pre-filled, so listing an item takes seconds.

- AI garment scanning - scanning an item now runs it through an AI vision model (via a secure server function) that automatically fills in the garment’s title, style, color, and brand; the user adjusts and saves. Delivered ahead of the planned schedule and verified live.

- Video listings (v1) - sellers can attach a short clip (up to 30 seconds) to a listing; the feed plays it muted and looping, TikTok-style, with photos as fallback.

- Comments and activity notifications - live comments on listings and a real notifications feed (likes, comments, new followers, offers received) in the inbox, both updating in real time.

- Deployment - the app is live on a shareable web link, with account creation open so stakeholders can explore independently.

# Product Direction (agreed this week)

- Video-first feed - the home feed becomes video-first. Listing photos move to the detail page as a gallery the buyer opens before purchasing.

- Live camera scanning - beyond photo scanning (shipped), the next step is a live camera mode: point the camera at a garment and the app identifies it in real time, then saves it to the virtual wardrobe with one tap.

- Profile personalization - users will be able to personalize their profile (accent color/theme and closet presentation) to make their shop feel like their own.

# Scope Through August

| Week of | Planned work |
| --- | --- |
| Jul 7 | Video-first feed and multi-photo galleries on the listing detail page (moved up - AI scanning shipped early). |
| Jul 14 | Live camera scanner: a viewfinder that identifies the garment as you point the camera, then saves it to the wardrobe in one tap. |
| Jul 21 | Profile personalization: theme/accent color and closet customization. |
| Jul 28 | Polish sprint: pull-to-refresh, loading states, saved/liked tabs, avatars across feed and comments. |
| Aug 4 | Quality pass and final preparation: bug hunt, seeded demo content, presentation and handoff. |

# Where the App Stands

IzyBrd is a working multi-user marketplace: account creation and onboarding, a vertical discovery feed with video support, listings with photos and stories, offers and checkout with orders, real-time chat, comments, follows, likes and saves, search, activity notifications, seller reviews, editable profiles with avatars, and a private virtual wardrobe with AI garment scanning - all running on a secured backend (per-user data access rules) and deployed to a shareable web link.