IzyBrd

Progress Report

June 2026

# 1. What Has Been Built

All of the following features are implemented, tested, and connected to the live backend:

| Area | Capability |
| --- | --- |
| Accounts | Sign up, log in, and log out; a short onboarding flow (choose your school and handle); every user has their own profile. |
| Listings | Post a “flip” (listing) with photos, title, price, a short story, and item details. Photos upload to cloud storage. |
| Discovery | A full-screen, TikTok-style feed of listings from every user; keyword search across real listings; browsable seller closets. |
| Buying & selling | Make an offer, check out, and complete a purchase. Sold items are marked automatically and removed from the feed. |
| Messaging | Direct chat between buyers and sellers, with messages delivered in real time — no refresh needed. |
| Social | Follow and unfollow other users, with live follower counts on every profile. |

# 2. Technical Approach

## Frontend

React Native with Expo (SDK 56) and TypeScript, using Expo Router for navigation. A single codebase runs on iOS, Android, and the web.

## Backend

Supabase (free option) provides the PostgreSQL database, user authentication, file storage for listing photos, and real-time updates that power live chat.

# 3. Current Status

- The core product loop is complete and fully persistent: discover → offer → chat → buy → sold.

- All user-created data is stored in the database and survives app restarts, across multiple users and devices.

- Chat messages are delivered in real time using live database subscriptions.

# 4. What Is Next

- Reviews and ratings to establish seller reputation.

- A dynamic Discover / editorial screen with curated content.

- Payment’s integration (checkout is currently simulated).

- Real-time social engagement features, including likes, saves, and messaging in the video experience

- Push notifications for new offers and messages.

- Visual and brand polish, plus broader quality assurance ahead of a pilot.

# 7. Summary

Multi-user marketplace running on a production-grade backend, with security and data persistence in place. The technical foundation is complete; the remaining work is featuring expansion and polish ahead of a pilot launch.